Group 1 – BtlShyp

Nicholas Goldberg

Steven Julien

Jonathan Mirabile

Chris Nash

What are we calling our project?

* BtlShyp

How will we communicate?

* Most of our communication will be through “ryver”, a group communication tool similar to “slack”. We linked ryver to receive notifications from GitHub for pull requests.

Who is the lead (and if multiple, for which parts)?

* Chris Nash has volunteered to work as the team lead.

How will we track tasks and bugs in the interface, if it is being coded by the group? Versioning?

* We’ve decided to use GitHub’s Projects as our way of tracking tasks and workflow. We plan to also use GitHub’s Issues for bug tracking.

Who has the final say?

* Design patterns will be discussed and chosen by the group. In the case of a conflict in making decisions, the team lead chooses between options. If disagreements persist, Kenyon Brown will help to mediate a compromise.

If there are problems, how do we resolve them? Who is our outside (non-peer) arbitration?

* See above.

What are the code standards for the interface, how are they enforced?

* Code standards: Reasonable style guide (Prof. Marsh’s prescribed conventions)
* GitHub version control.
* Pull Request and code reviews mandatory before merging into master.
* Code reviews and merge of pull request to be done within 24 hours by a member of the group.
* Tests written for classes (where reasonable, based on amount of effort and deadlines).